Table 41 Action Plan for 2026

| No. | Projects | Location | Timeframe |  |  |  | Cost |  |  |  |  | Projects Status |  | Implementing Institution/Dept. |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 1 | 2 | 3 | 4 | GoG | DACF | DACF/RFG | IGF | OTHERS | New | Ong. | Lead | Collab. |
| Objective: To Improve IGF Mobilisation and Management Efficiency |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Revenue Improvement Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Conduct monthly monitoring of all revenue collectors | Municipal-wide | x | x | x | x |  |  |  | 12,000.00 |  |  | x | Finance Dept. | Central Adm. |
|  | Organize weekly radio sensitization programmes on revenue mobilisation and utilization | Dambai | x | x | x | x |  |  |  | 9,600.00 |  |  | x | Finance Dept. | Central Adm. |
|  | Procure jackets for all revenue collectors | Dambai | x | x |  |  |  |  |  | 2,200.00 |  | x |  | Finance Dept. | Central Adm. |
|  | Procure and sell 3,000 vehicle stickers | Municipal-wide | x | x |  |  |  |  |  | 10,000.00 |  |  | x | Finance Dept. | Central Adm. |
|  | Procure 2000 value books | Dambai | x | x | x | x |  |  |  | 50,000.00 |  |  | x | Finance Dept. | Central Adm. |
|  | Print and distribute demand notices | Municipal-wide | x | x | x | x |  |  |  | 5,000.00 |  |  | x | Finance Dept. | Central Adm. |
|  | Print and distribute property rate bills | Municipal-wide | x | x | x | x |  |  |  | 5,000.00 |  |  | x | Finance Dept. | Central Adm. |
|  | Update electronic revenue database | Municipal-wide | x | x | x | x |  |  |  | 20,000.00 |  |  | x | Finance Dept. | Central Admin |
|  | Procure ID cards for all revenue collectors | Municipal-wide | x | x | x | x |  |  |  | 500.00 |  | x |  | Finance Dept. | Central Admin |
|  | Procure 1No. Vehicle for Revenue mobilization | Dambai | x | x | x | x |  |  |  | 500,000.00 |  | x |  | Finance Dept. | Procurement Unit |
|  | Procure 5No. Motorbikes for Revenue mobilization | Dambai | x | x |  |  |  |  |  | 75,000.00 |  | x |  | Finance Dept. | Procurement Unit |
| Objective: i. Increase participation of women and marginalized groups in governance ii. Strengthen youth participation in governance and decision-making. iii. Build capacity of sub-district structures for grassroots mobilization and accountability iv. Increase citizen participation in Assembly planning and budgeting v.Promote transparency and accountability mechanisms |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Local-Level Decentralization Improvement Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Organize 4No. town hall meetings with sub-district structures | Municipal-wide | x | x | x | x |  | 60,000.00 |  | 20,000.00 |  |  | x | MPCU | Central Admin |
|  | Organize quarterly community engagement meetings in 160 communities | Dambai | x | x | x | x |  | 60,000.00 |  | 30,000.00 |  |  | x | MPCU | Central Admin |
|  | Convene 3No. General Assembly meetings | Dambai | x | x | x | x |  | 80,000.00 |  | 40,000.00 |  |  | x | MPCU | Central Admin |
|  | Convene 3No. EXECO meetings | Dambai | x | x | x | x |  | 25,000.00 |  | 17,000.00 |  |  | x | MPCU | Central Admin |
|  | Organize 3No. meetings for 5 statutory sub-committees | Dambai | x | x | x | x |  | 60,000.00 |  | 30,000.00 |  |  | x | MPCU | Central Admin |
|  | Organize 2026 Independence Day Anniversary celebration | Municipal-wide | x |  |  |  |  | 30,000.00 |  | 15,000.00 |  |  | x | MPCU | Central Admin |
|  | Organize 4No. Audit Committee meetings | Dambai | x | x | x | x |  | 20,000.00 |  | 20,000.00 |  |  | x | IA Unit | Central Admin |
|  | Organize 4No. budget C’ttee meetings | Dambai | x | x | x | x |  | 40,000.00 |  | 20,000.00 |  |  | x | MPCU | Central Admin |
|  | Organize 4No. MPCU meetings | Dambai | x | x | x | x |  | 40,000.00 |  | 20,000.00 |  |  | x | MPCU | Central Admin |
|  | Organize 4No. Entity Tender Committee meetings | Dambai | x | x | x | x |  | 8,000.00 |  | 4,000.00 |  |  | x | ETC | Central Admin |
|  | Organize 4No. Management meetings | Dambai | x | x | x | x |  | 10,000.00 |  | 6,000.00 |  |  | x | MPCU | Central Admin |
|  | Organize monthly staff meetings | Dambai | x | x | x | x |  | 15,000.00 |  | 5,000.00 |  |  | x | MPCU | Central Admin |
|  | Organize quarterly PRCC meeting | Dambai | x | x | x | x |  | 6,000.00 |  | 2,000.00 |  |  | x | PRCC | Central Admin |
|  | Organize quarterly MICCS meetings | Dambai | x | x | x | x |  | 6,000.00 |  | 3,000.00 |  |  | x | EHSU | Central Admin |
|  | Organize quarterly health committee meeting | Dambai | x | x | x | x |  | 6,000.00 |  | 3,000.00 |  |  | x | MPCU | Central Admin |
|  | Organize quarterly MEOC meetings | Dambai | x | x | x | x |  | 6,000.00 |  | 3,000.00 |  |  | x | Edn. Dept. | Central Adm. |
|  | Gazette Assembly fee fixing document | Dambai | x |  |  |  |  |  |  | 40,000.00 |  |  | x | Budget Unit | Central Adm. |
|  | Apply 0.8% of DACF to support the activities of Traditional Authorities and Religious bodies | Municipal-wide | x | x | x | x |  | 200,000.00 |  |  |  |  | x | Central Adm. | TA |
|  | Pay ex gratia to all Assembly members of the 5th Assembly | Municipal wide | x | x | x | x |  |  |  | 60,000.00 |  |  | x | Hon. PM | Central Adm. |
|  | Undertake quarterly compliance audit of the activities of the Assembly | Dambai | x | x | x | x |  | 15,000.00 |  | 10,000.00 |  |  | x | IA Unit | Central Adm. |
|  | Undertake quarterly performance audit of activities of the Assembly | Dambai | x | x | x | x |  | 15,000.00 |  | 10,000.00 |  |  | x | IA Unit | Central Adm. |
|  | Conduct Monthly market readings (food & non-food items) | Ayeremu & Dambai Markets | x | x | x | x | 6,000.00 | 2,000.00 |  |  |  |  | x | Statistics Dept | GSS |
|  | Collect, compile, analyse, publish and disseminate demographic, health and economic data on the district. | Dambai | x | x | x | x | 2,000.00 | 3,000.00 |  | 1,000.00 |  |  | x | Statistics Dept | Central Adm. |
|  | Develop and update Municipal Database (MDBMS) | Municipal-wide | x | x | x | x |  | 5,000.00 |  | 1,000.00 |  |  | x | Statistics Dept | Central Admin. |
|  | Capacity building workshop on data collection & analysis tools. | Dambai |  | x |  |  | 3,000.00 |  |  | 2,000.00 |  |  | x | Statistics Dept | HRM/Central Admin. |
|  | Compilation of 2025 administration data | Municipal-wide | x | x |  |  | 1,000.00 |  |  | 1,000.00 |  |  | x | Statistics Dept | Central Admin. |
|  | Organize quarterly stakeholder engagements and public education on births and deaths registration | Municipal-wide | x | x | x | x | 2,000.00 | 2,000.00 |  |  |  |  | x | B&D Registry | Central Adm. |
|  | Undertake quarterly mass registration exercises of births and deaths | Dambai | x | x | x | x | 2,000.00 | 2,000.00 |  |  |  |  | x | B&D Registry | Central Adm. |
|  | Procure office equipment for 3No. sub-structures and other depts./units | All 3 Zonal Councils, depts./units | x | x | x | x |  | 300,000.00 |  | 50,000.00 |  | x |  | Procurement Unit | Central Adm. |
|  | Organize 2No. Capacity-building workshops for 60 members of three sub-structures on planning, budgeting, and resource mobilization | All 3 Zonal Councils | x | x |  |  |  |  | 40,000.00 |  |  | x |  | HRM | Central Adm. |
|  | Procure 3No. motorbikes for 3No. sub-structures | Municipal-wide | x |  | x |  |  |  |  |  |  | x |  | Procurement Unit | Central Adm. |
|  | Apply 1.0% of DACF to support community-initiated projects | Municipal-wide |  |  | x |  |  | 2,000,000.00 |  |  |  |  | x | Procurement Unit | Central Adm. |
| Objective: Strengthen logistics and human capacity base of the Municipal Assembly and decentralized departments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Capacity Building and Institutional Strengthening Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Organize 1No. training for 40 members of 3 sub-structures on planning, budgeting and resource mobilization | All 3 Zonal Councils |  | x |  |  |  |  | 30,000.00 |  |  | x |  | HRD | Central Adm. |
|  | Organize 1No. training workshop on report and minutes writing for 40 members of 3 sub-structures | All 3 Zonal Councils | x |  |  |  |  |  | 30,000.00 |  |  | x |  | HRD | Central Adm. |
|  | Organize 1No. training workshop on revenue mobilization and utilization for 35 HODs/Unit heads and revenue collectors | Dambai |  |  | x |  |  |  | 30,000.00 |  |  | x |  | HRD | Central Adm. |
|  | Organize 1No. training workshop on LGS protocols; Performance Management for 35 HODs/Unit heads and revenue collectors | Dambai |  | x |  |  |  | 15,000.00 |  | 10,000.00 |  | x |  | HRD | Central Adm. |
|  | Train 15 Officers on GHANEPS | Dambai |  |  |  | x |  |  | 25,000.00 |  |  | x |  | HRD | Central Adm. |
|  | Undertake quarterly post-training impact assessment of staff | Dambai | x | x | x | x |  | 2,000.00 |  |  |  |  | x | HRD | Central Adm. |
|  | Service 5No. vehicles monthly | Dambai | x | x | x | x |  | 80,000.00 |  | 20,000.00 |  |  | x | Transport Officer | Central Adm. |
|  | Maintain 20No. office equipment | Dambai | x | x | x | x |  | 32,000.00 |  | 12,000.00 |  |  | x | MWD | Central Adm. |
|  | Insure 5No. official vehicle | Dambai | x | x | x | x |  | 40,000.00 |  |  |  |  | x | Transport Officer | Central Adm. |
|  | Supply of office furniture | Dambai | x | x | x | x |  | 40,000.00 |  | 10,000.00 |  |  | x | Procurement Unit | Central Adm. |
|  | Procure office stationery | Dambai | x | x | x | x | 40,000.00 | 60,000.00 |  | 20,000.00 |  |  | x | Procurement Unit | Central Adm. |
| Objective: Strengthen the infrastructure base of the Municipal Assembly and decentralized departments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Governance Infrastructure Improvement Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Rehabilitation of KEMA office (for GES) | Dambai | x | x | x | x |  | 300,000.00 |  |  |  | x |  | MWD | Central Adm. |
|  | Refurbish Staff bungalow (MCE) | Dambai | x | x | x | x |  | 80,000.00 |  |  |  | x |  | MWD | Central Adm. |
|  | Renovate and furnish MCD's Bungalow | Dambai | x | x | x | x |  | 120,000.00 |  |  |  | x |  | MWD | Central Adm. |
|  | Renovation of 2No. 4-Unit Semi-Detached Bungalows for Staff | Dambai | x | x | x | x |  | 200,000.00 |  |  |  | x |  | MWD | Central Adm. |
|  | Renovate the Municipal Agric Directorate office | Dambai | x | x | x | x |  | 100,000.00 |  |  |  | x |  | MWD | Central Adm. |
|  | Renovate the Municipal Education Director’s bungalow | Dambai | x | x | x | x |  | 100,000.00 |  |  |  | x |  | MWD | Central Adm. |
| Objective: i. To improve resource efficiency and utilization ii. To assess the impact of Interventions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Monitoring and Evaluation Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Conduct quarterly monitoring of physical development programmes and projects | Municipal-wide | x | x | x | x |  | 80,000.00 |  |  |  |  | x | MPCU | Central Adm. |
|  | Evaluate the impact of 1No. 32-Unit lockable stores in Dambai Market | Dambai | x | x | x | x |  | 30,000.00 |  |  |  |  | x | MPCU | Central Adm. |
|  | Conduct a mid-term evaluation of the 2026 AAP and composite budget | Dambai | x | x | x | x |  | 40,000.00 |  |  |  |  | x | MPCU | Central Adm. |
|  | Conduct quarterly monitoring of activities of all. sub- structures | All 3No. sub-structures | x | x | x | x |  | 12,000.00 |  |  |  |  | x | MPCU | Central Adm. |
|  | Embark on quarterly monitoring of all ECDCs | Municipal-wide | x | x | x | x |  |  |  |  |  |  | x | SW&CD | Central Adm. |
|  | Embark on monthly monitoring of Community Led Total Sanitation (CLTS) in 30 communities | Selected Communities | x | x | x | x |  | 3,600.00 |  |  |  |  | x | EHSU | Central Adm. |
|  | Prepare and submit 2027 AAP | Dambai |  | x | x |  |  | 50,000.00 |  |  |  | x |  | MPCU | Central Adm. |
|  | Prepare and submit 2027 composite budget | Dambai |  | x | x |  |  | 40,000.00 |  |  |  | x |  | MPCU | Central Adm. |
|  | Prepare and submit quarterly and Annual Progress Reports | Dambai | x | x | x | x |  |  |  | 4,000.00 |  |  | x | MPCU | Central Adm. |
|  | Prepare and submit monthly and Annual financial statements | MLGCRA, OHLGS, OADACF, MoF | x | x | x | x |  | 8,000.00 |  | 4,000.00 |  |  | x | Finance Dept. | Central Adm. |
|  | Conduct quarterly dissemination of monitoring reports on 3No. Sub-district structures | All Zonal Councils | x | x | x | x |  | 9,000.00 |  |  |  |  | x | MPCU | Central Adm. |
|  | Conduct quarterly monitoring of the school feeding programme in 44 basic schools | Municipal-wide | x | x | x | x |  | 12,000.00 |  |  |  |  | x | MPCU | GES/Central Adm. |
| Objective: Prevent and manage land/chieftaincy disputes to safeguard peace |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Security Improvement Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Construction of 1No. Police Post | Anyabor No.2 | x | x | x | x |  | 550,000.00 |  |  |  | x |  | MWD | Central Adm. |
|  | Organize 4No. MUSEC meetings | Dambai | x | x | x | x |  | 40,000.00 |  |  |  | x |  | MWD | Central Adm. |
|  | Apply 0.5% of DACF to support the operations of security agencies | Municipal-wide | x | x | x | x |  | 100,000.00 |  |  |  |  | x | MWD | Central Adm. |
|  | Construction of 1No. Police Station | Asukawkaw | x | x | x | x |  | 250,000.00 |  |  |  | x |  | MWD | Central Adm. |
| Objective: Enhance effective land use planning and control in urban centers |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Spatial Planning Improvement Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Organize 12No. Technical Planning Committee meetings | Dambai | x | x | x | x |  |  |  | 24,000.00 |  |  | x | PPD | Central Adm. |
|  | Organize 12No. Spatial Planning Committee meetings | Dambai | x | x | x | x |  |  |  | 48,000.00 |  |  | x | PPD | Central Adm. |
|  | Organize 4No. SAT meetings | Dambai | x | x | x | x |  | 6,000.00 |  |  |  |  | x | PPD | Central Adm. |
|  | Organize 3No. Public sensitisation on street naming and property addressing system in all Sub-district structures | All 3 Zonal Councils | x | x | x | x |  | 3,000.00 |  |  |  |  | x | PPD | Central Adm. |
|  | Organize 3No. stakeholders’ engagement meetings with Traditional Authorities on the preparation of local plans | All 3 Zonal Councils | x | x | x | x |  | 4,500.00 |  |  |  |  | x | PPD | Central Adm. |
|  | Prepare local plans for 2 communities | Kparekpare, Katanga |  | x | x |  |  | 30,000.00 |  |  |  | x |  | PPD | Central Adm. |
|  | Review of 4 local plans | Dambai Sect. 1, 2, 5, 6 | x | x | x | x |  | 20,000.00 |  |  |  | x |  | PPD | Central Adm. |
|  | Procure 50No. street signages | Selected Communities |  |  | x | x |  | 40,000.00 |  |  |  | x |  | PPD | Central Adm. |
|  | Document and register 150acres of Assembly lands | Municipal Wide | x | x | x | x | 30,000.00 | 30,000.00 |  |  |  | x |  | PPD | Central Adm. |
| Objective: Expand ICT and telecommunication coverage to underserved areas |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Telecommunication Expansion Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Facilitate the extension of telecommunication network services to 34 communities | Municipal Wide | x | x | x | x |  |  |  | 3,000.00 |  | x |  | MWD | Central Adm. |
| Objective: Expand electricity coverage to unserved and underserved communities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Electricity Expansion Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Maintain 800no. streetlights | Municipal-wide | x | x | x | x |  | 90,000.00 |  |  |  |  | x | MWD | Central Adm. |
|  | Procure and install 1,400no. streetlights | Municipal-wide | x | x | x | x |  | 200,000.00 |  |  |  |  | x | MWD | Central Adm. |
|  | Facilitate the extension of electricity to 35 off-grid communities | 35 Selected Communities | x | x | x | x |  |  |  | 3,000.00 |  | x |  | MWD | Central Adm. |
|  | Facilitate the extension of electricity to Newly Developed Areas in 55 communities | 55 Selected Communities | x | x | x | x |  |  |  | 3,000.00 |  | x |  | MWD | Central Adm. |
| Objectives: i. Improve accessibility of farming communities to markets and services ii. Reduce incidence of flooding and protect road infrastructure |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Road Infrastructure Improvement Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Rehabilitation of Township Road | Asukawkaw, Adonkwanta, Tokuroano, Katanga, Dambai, Kovekope, Nwane, Dormabin | x | x | x | x | 1,000,000.00 |  |  |  |  |  | x | DUR | Central Adm. |
|  | Reshaping and Gravelling of Feeder Roads | Municipal-wide | x | x | x | x |  | 500,000.00 |  |  |  |  | x | DFR | Central Adm. |
|  | Undertake quarterly radio sensitization programme on Road Traffic Regulation | Municipal-wide | x | x | x | x |  | 1,500.00 |  |  |  |  | x | Transport Unit | Central Adm. |
|  | Undertake quarterly meetings with Okada & Pragia riders on road safety and other Traffic Regulations | Dambai | x | x | x | x |  | 4,000.00 |  |  |  |  | x | Transport Unit | Central Adm. |
|  | Construct 2No. 1800mm x 1800mm double box culvert | Municipal-wide | x | x | x | x | 2,000,000.00 |  |  |  |  | x |  | MWD/PPD | DUR/DFR/GHA |
|  | Construction of 5km Storm drains | Dormabin Market, Dambai | x | x | x | x | 5,000,000.00 |  |  |  |  | x |  | MWD/PPD | DUR/DFR/GHA |
|  | Bitumen Surfacing of Road | Kparekpare to Adeimbra, Dormabin to Kunda, Asukawkaw to Adumadum | x | x | x | x | 10,000,000.00 |  |  |  |  | x |  | MWD/PPD | DUR/DFR/GHA |
|  | Opening of Access Roads | Municipal Wide | x | x | x | x |  | 250,000.00 |  |  |  | x |  | MWD/PPD | DFR/DUR |
| Objectives: i. Reduce climate-related risks to agriculture ii. Reduce annual farm losses from bushfires iii. Promote sustainable land management practices iv. Strengthen community resilience to climate variability and shocks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Disaster Prevention Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Organize a one-day training workshop for all staff on disaster management | Dambai | x | x | x | x | 40,000.00 |  |  |  |  |  | x | NADMO | Central Adm. |
|  | Procure relief items for disaster-affected victims | Municipal Wide | x | x | x | x |  | 50,000.00 |  | 10,000.00 |  |  | x | NADMO | Central Adm. |
|  | Embark on monthly monitoring of filling stations and other institutions | Municipal Wide | x | x | x | x |  | 4,000.00 |  |  |  |  | x | NADMO | Central Adm. |
|  | Organize quarterly radio sensitization programmes on fire, climate change and risk reduction | Dambai | x | x | x | x | 20,000.00 |  |  |  |  |  | x | NADMO | Central Adm. |
|  | Embark on monthly monitoring and evaluation of disaster-prone areas | Municipal Wide | x | x | x | x |  | 4,000.00 |  |  |  |  | x | NADMO | Central Adm. |
|  | Plant 100,000 varied tree species (acacia, teak, cocoa, cashew, mango, ofram, melina, ceiba) | Municipal Wide | x | x | x | x |  | 15,000.00 |  | 5,000.00 |  |  | x | NADMO | Central Adm. Forestry Commission |
|  | Maintain 27.73ha of forest reserve | Asukawkaw | x | x | x | x |  | 6,000.00 |  |  |  |  | x | NADMO | Central Adm. Forestry Commission |
|  | Organize bi-annual community stakeholder engagement meetings on the effects of deforestation on the environment and reclamation | Municipal Wide | x | x | x | x | 60,000.00 |  |  |  |  |  | x | NADMO | Central Adm. Forestry Commission |
| Objective: i. Improve sports and recreational infrastructure ii. Reduce youth unemployment and migration. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Sports Infrastructure Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Facilitate the Construction of Astroturf | Dambai | x | x | x | x | 6,000,000.00 |  |  |  |  | x |  | MWD | Central Adm. |
|  | Facilitate the Construction of a Volleyball and Tennis Court | Dambai | x | x | x | x | 800,000.00 |  |  |  |  | x |  | MWD | Central Adm. |
|  | Procure sets of jerseys, boots, footballs, volleyballs, and spikes | Municipal Wide | x | x | x | x | 300,000.00 |  |  |  |  | x |  | Procurement Unit | Central Admin |
| Objectives: i. Enhance women’s and marginalized groups’ access to education, land, and economic opportunities. ii. Reduce teenage pregnancies and child marriages. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Social and Child Protection Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Engage/educate 50 traditional authorities and faith-based leaders on child and family welfare policy | Dambai Zonal Council | x | x | x | x |  |  |  |  | 15,000.00 |  | x | DSW&CD | NCCE/TA/NGOs/Media |
|  | Monitoring/inspection of 30 daycare centers | Municipal Wide | x | x | x | x |  | 8,400.00 |  |  |  |  | x | DSW&CD | GES |
|  | Identification/Rescue and Reunification of 25 street/trafficked children with their families | Dambai | x | x | x | x |  |  |  |  | 18,500.00 |  | x | DSW&CD | NCCE/C4C/IJM/GES |
|  | Formation and training of 50 child protection committee members in ten communities | Municipal Wide | x | x | x | x |  |  |  |  | 10,000.00 |  | x | DSW&CD | PACODEP/GES/NHIS |
|  | Organized 2No. meetings for the district child protection committee members | Dambai | x | x | x | x |  |  |  |  | 12,000.00 |  | x | DSW&CD | Central Admin. |
|  | Manage 70 child welfare cases (maintenance, custody access, and paternity) | Dambai | x | x | x | x |  |  |  | 9,300.00 |  |  | x | DSW&CD | Magistrate Court |
|  | Support 300 people with disability (PWDs) with financial assistance, livelihood, health care, education, and mobility aids. | Municipal Wide | x | x | x | x |  | 200,000.00 |  |  |  |  | x | DSW&CD | DFMC/GES/GHS |
|  | Monitor utilization of funds and support received by PWDs | Municipal Wide | x | x | x | x |  | 40,000.00 |  |  |  |  | x | DSW&CD | DFMC |
|  | Support the activities of Ghana Federation of the disabled (GFD)/World Disability Day | Dambai | x | x | x | x |  | 80,000.00 |  |  |  |  | x | DSW&CD | DFMC |
|  | Hold quarterly meetings of disability fund management committee | Dambai | x | x | x | x |  | 9,000.00 |  |  |  |  | x | DSW&CD | DFMC |
|  | Organized school outreach programmes on sexual and gender-based violence for 5 JHS | Dambai, Kwame Akura, Yariga, Kparekpare, and Nwane | x | x | x | x |  |  |  |  | 24,000.00 |  | x | DSW&CD | Dept. of Gender/Dept. of Children |
|  | Organize a two-day workshop for 200 market queen mothers and female farmer groups in financial literacy (savings, investment, budgeting, and bookkeeping in the municipality | Municipal Wide |  |  |  | x |  |  |  |  | 10,000.00 |  | x | DSW&CD | Central Admin. |
|  | Organize 10 Island community workshops on childcare for teenage mothers | 10 beneficiary communities | x | x | x | x |  |  |  |  | 7,000.00 |  | x | DSW&CD | GES/GHS/DoC |
|  | Promote the activities of NPOs in the municipality through registration, renewal, and monitoring of their operation | Dambai | x | x | x | x |  | 5,000.00 |  |  |  |  | x | DSW&CD | NPO Secretariat |
|  | Ensure timely disbursement of released funds and monitoring of LEAP funds to beneficiaries within the municipality | Municipal Wide | x | x | x | x | 8,000.00 |  |  |  |  |  | x | DSW&CD | LMS/Asubonten Bank |
|  | Register 500 new members and renew 2500 NHIS cards for orphans, vulnerable persons, the aged and PWDs | Dambai | x | x | x | x |  |  |  |  |  |  | x | DSW&CD | NHIA |
| Objectives: i. Expand and improve educational infrastructure in basic and second-cycle schools. ii. Reduce school dropout rates, especially among girls. iii. Improve teacher availability and motivation, especially in rural areas. iv. Enhance performance in BECE/WASSCE. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Education Improvement Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Organize 1No. mock examinations for BECE candidates in 56 JHS |  |  | x |  |  |  | 15,000.00 |  |  |  |  | x | MED | Central Admin. |
|  | Organize the Best Teacher award schemes at Dambai | Dambai |  |  | x |  |  |  |  |  | 500,000.00 | x |  | MED | Private Sector |
|  | Organize my First Day at school |  |  |  | x | x |  | 20,000.00 |  |  |  |  | x | MED | Central Admin. |
|  | Facilitate the expansion of the school feeding programme to 15 additional schools |  | x | x | x | x |  |  |  | 3,000.00 |  | x |  | MED | Central Admin. |
|  | Sponsor Science, Mathematics and Technology, Innovation (STMIE) clinic |  | x | x | x | x |  | 10,000.00 |  |  |  |  | x | MED | Central Admin. |
|  | Support to Needy but brilliant students | Municipal Wide | x | x | x | x |  | 85,000.00 |  |  |  |  | x | MED | Central Admin. |
|  | Provide dual desks for basic schools, hexagonal desks for KGs, mono desks for JHS/SHS and teachers table and chairs | Municipal-wide | x | x | x | x | 500,000.00 | 2,000,000.00 | 500,000.00 |  |  | x |  | MED | MWD/Central Admin. |
|  | Construct and Furnish 1No. 3-Unit JHS Classroom Block with a store, office, 2No. Girls Changing Room, office, 2-Unit Urinal and 1No. 4-Unit KVIP & Supply of 120 Mono Desks | Girls Model School Dambai | x | x | x | x | 569,506.00 |  |  |  |  |  | x | MED | MWD/Central Admin. |
|  | Construct and Furnish 1No. 3-Unit JHS Classroom Block with a store, office, 2No. Girls Changing Room, office, 2-Unit Urinal and 1No. 4-Unit KVIP & Supply of 120 Mono Desks | Kudorkope M/A Primary | x | x | x | x | 1,200,000.00 |  |  |  |  | x |  | MED | MWD/Central Admin. |
|  | Construct and Furnish 1No. 3-Unit JHS Classroom Block with a store, office, 2No. Girls Changing Room, office, 2-Unit Urinal and 1No. 4-Unit KVIP & Supply of 120 Mono Desks | Dormabin English & Arabic School | x | x | x | x | 1,200,000.00 |  |  |  |  | x |  | MED | MWD/Central Admin. |
|  | Construct and Furnish 1No. 3-Unit 60-Double Bed Capacity Dormitory for Girls Model School | Girls Model School Dambai | x | x | x | x | 1,500,000.00 |  |  |  |  | x |  | MED | MWD/Central Admin. |
|  | Construct and Furnish 1No. 2-Unit KG Classroom Block with a store, office, 2-Unit Urinal and 1No. 4-Unit KVIP | Okuma Akura | x | x | x | x | 500,000.00 |  |  |  |  | x |  | MED | MWD/Central Admin. |
|  | Construct and Furnish 1No. 6-Unit JHS Classroom Block with office, 1 No. Girls Changing Room, 2-Unit Urinal | Yariga No. 2 | x | x | x | x | 820,000.00 |  |  |  |  | x |  | MED | MWD/Central Admin. |
|  | Construct and Furnish 1No. 3-Unit Classroom Block with office, 1 No. Girls Changing Room, 2-Unit Urinal | Kpelema Hope for Life | x | x | x | x |  | 550,000.00 |  |  |  | x |  | MED | MWD/Central Admin. |
|  | Rehabilitate Teachers' quarters and clad pavilion block | Kpachiri | x | x | x | x |  | 400,000.00 |  |  |  | x |  | MED | MWD/Central Admin. |
|  | Rehabilitate and clad 1No. 6-Unit Pavilion block | Kelentin | x | x | x | x |  | 400,000.00 |  |  |  | x |  | MED | MWD/Central Admin. |
|  | Complete the construction of Teachers' quarters | Motorway | x | x | x | x |  | 150,000.00 |  |  |  | x |  | MED | MWD/Central Admin. |
|  | Facilitation of additional Teachers | Municipal wide | x | x | x | x |  |  |  | 3,000.00 |  |  |  | MED | Central Admin. |
| Objectives: i. Expand and upgrade market infrastructure to support trading activities ii. Increase employment and entrepreneurship among youth iii. Promote the establishment of small and medium-scale enterprises (SMEs) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Local Economic Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Construction of 1No. 24-hr model market | Dambai | x | x | x | x |  | 5,000,000.00 |  |  |  | x |  | MWD | Central Admin. |
|  | Construction of 15km Fence wall around Dambai Market | Dambai Market | x | x | x | x | 800,000.00 |  |  |  |  | x |  | MWD | Central Admin. |
|  | Construction of 5No. 10bay Open sheds | Dambai, Ayeremu, Tokuroano, Adonkwanta, Asukawkaw | x | x | x | x | 550,000.00 |  |  |  |  | x |  | MWD | Central Admin. |
|  | Facilitate the Establishment of New market centres | Kpelema, Okanease, Afadakope, Napoa No. 1, Katanga | x | x | x | x | 2,000,000.00 | 2,000,000.00 |  |  |  | x |  | MWD | Central Admin. |
|  | Re-development of Phase 1 Dambai Market to include: a 1No. 2-Storey (with 32No. Lockable stores, 8No. Washrooms) | Dambai | x | x | x | x | 1,780,811.80 |  |  |  |  |  | x | MWD | Central Admin. |
|  | Redevelopment of Phase 2 Dambai Market to include: paving of approximately 4,500 square metres of floor area | Dambai | x | x | x | x | 671,450.51 |  |  |  |  |  | x | MWD | Central Admin. |
|  | Re-development of Phase 3 Dambai Market to include: bituminous surfacing of 0.60km inner market roads with 1.40km covered U-drains | Dambai | x | x | x | x | 855,841.61 |  |  |  |  |  | x | MWD | Central Admin. |
|  | Procure 5No. Cornmill machines to support LED | Yariga No. 1, Kabre Akura, Tsikatakope, Sanguri, Kwame Akura | x | x | x | x | 50,000.00 | 50,000.00 |  |  |  | x |  | Procurement Unit | GEA/Central Admin. |
|  | Provision of Financial Support to 150 SMSEs | Municipal Wide | x | x | x | x | 1,500,000.00 |  |  |  |  |  | x | GEA | Central Admin. |
|  | Organize 6No. AA2E Technical Training for 700 (BizBox Project) beneficiaries | Municipal Wide | x | x | x | x |  |  |  |  | 90,000.00 |  | x | GEA | Central Admin. |
|  | Organize 8No. Mindset Shift Training for 500 BizBox Beneficiaries | Municipal Wide | x | x | x | x |  |  |  |  | 40,000.00 |  | x | GEA | Central Admin. |
|  | Organize 8No. Grow Your Business Training for 50 MSMEs | Municipal Wide | x | x | x | x |  |  |  |  | 40,000.00 |  | x | GEA | Central Admin. |
|  | Organize 6No. Start Your Business Training for 700 Apprentices | Municipal Wide | x | x | x | x |  |  |  |  | 60,000.00 |  | x | GEA | Central Admin. |
|  | Organize 5No. Technical Training for 400 HAPPY project beneficiaries | Municipal Wide | x | x | x | x |  |  |  |  | 70,000.00 |  | x | GEA | Central Admin. |
|  | Organize 12No. Technical Training 400 for Youth in Agro/Agribusiness under the Enable Youth Project | Municipal Wide | x | x | x | x |  |  |  |  | 120,000.00 | x |  | GEA | Central Admin. |
|  | Organize 10No. Capacity building training for 20 Common Interest Groups (CIGs) in leadership and group dynamics | Municipal Wide | x | x | x | x | 45,000.00 |  |  |  |  |  | x | GEA | Central Admin. |
|  | Strengthening of 40No. Common Interest Groups (CIGs) and onboarding (SOCO) | Municipal Wide | x | x | x | x | 40,000.00 |  |  |  |  |  | x | GEA | Central Admin. |
|  | Organize 8No. Technical Training and capacity building workshop for 100 MSMEs in product branding and sales mechanisms | Municipal Wide | x | x | x | x | 40,000.00 |  |  |  |  | x |  | GEA | Central Admin. |
|  | Organise 2No. Stakeholder Consultative Meetings | Municipal Wide | x | x | x | x | 30,000.00 |  |  |  |  |  | x | GEA | Central Admin. |
|  | Organise 4No. Business fora for 150 MSMEs | Municipal Wide | x | x | x | x | 30,000.00 |  |  |  |  |  | x | GEA | Central Admin. |
|  | Provide Start-up kits support to 200 youths in entrepreneurship | Municipal Wide | x | x | x | x | 100,000.00 |  |  |  | 200,000.00 | x |  | GEA | Central Admin. |
|  | Facilitate regulatory support and business counselling for 200 businesses | Municipal Wide | x | x | x | x | 30,000.00 |  |  |  | 50,000.00 |  | x | GEA | Central Admin. |
|  | Conduct 10 M&E (Follow-ups and Visits) to selected Groups and MSMEs | Municipal Wide | x | x | x | x | 30,000.00 |  |  |  |  |  | x | GEA | Central Admin. |
|  | Organise 20 Technical and management skills training (Productive Inclusion-GPSNP II) | Municipal Wide | x | x | x | x | 70,000.00 |  |  |  |  |  | x | GEA | Central Admin. |
| Objectives: i. Increase adoption of irrigation and mechanization ii. Improve farmers’ access to inputs, finance, and extension iii. Expand storage and processing capacity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Agricultural Improvement Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Sensitize the populace on the Government flagship programmes and register farmer cooperatives by December 2026 | All 10 operational areas in the Municipality | x | x | x | x | 4,000.00 | 5,000.00 |  |  |  |  | x | Dept. of Agric | KEMA, MOFA |
|  | Carry out the Global Agricultural and Food Security Programme (GAFSP) by December 2026. | All 10 operational areas | x | x | x | x |  |  |  |  | 80,000.00 |  | x | Dept. of Agric | SIP PCMU |
|  | Train farmers on good agronomic practices (GAPs) and the adoption of improved crops and livestock production technologies | All 10 operational areas | x | x | x | x |  | 5,000.00 |  |  |  |  | x | Dept. of Agric | KEMA, GAFSP |
|  | Establish field demonstration in modern technologies in rice and maize by August, 2026 | 3 operational areas | x | x | x | x | 2,000.00 | 8,0000.00 |  |  |  |  | x | Dept. of Agric | JAK foundation |
|  | Support to Agric. Dept. for monitoring and extension services delivery | All the 10 operational areas | x | x | x | x |  | 20,000.00 |  | 10,000.00 |  |  | x | Dept of Agric | Municipal Assembly |
|  | Train farmers in climate smart agriculture practices. | District wide | x | x | x | x |  | 10,000.00 |  |  | 5,000.00 |  | x | Dept of Agric | Municipal Assembly |
|  | Train women farmers on the production of diverse and nutrient rich foods (protein, carbohydrate mineral sources) | All the 10 operational areas in the Municipality | x | x | x | x | 5,000.00 | 5,000.00 |  |  |  |  | x | Dept of Agric | Municipal Assembly |
|  | Support to Agric Department to train micro, small and medium scale agro processors. | All the 10 operational areas in the municipality | x | x | x | x |  | 5,000.00 |  |  | 5,000.00 |  | x | Dept of Agric | KEMA, SOCO |
|  | Sensitize women farmers on gender equality and equity. | All the 10 operational areas in the municipality | x | x | x | x | 4,000.00 | 5,000.00 |  |  |  |  | x | Dept of Agric | Municipal Assembly |
|  | Train women farmers in home management (home garden, food safety and hygiene) | District Wide | x | x | x | x |  | 5,000.00 |  | 5,000.00 |  |  | x | Dept of Agric | Municipal Assembly |
|  | Train women processors in value addition (packaging, branding and standardization) | All the 10 operational areas | x | x | x | x | 5,000.00 | 5,000.00 |  |  |  |  | x | Dept of Agric | Municipal Assembly |
|  | Train women and men farmers in digital literacy to help market their products online. | District Wide | x | x | x | x |  | 5,000.00 |  | 5,000.00 |  |  | x | Dept of Agric | Municipal Assembly |
|  | Train women groups in group dynamics and financial record keeping | Dambai | x | x | x | x |  |  |  | 5,000.00 |  | x |  | Dept of Agric | Municipal Assembly |
|  | Internal management of organization | All the 10 operational areas. | x | x | x | x | 5,000.00 | 20,000.00 |  |  |  | x |  | Dept of Agric | Municipal Assembly |
|  | Organize municipal RELC planning session by September, 2026. |  | x | x | x | x |  | 10,000.00 |  |  |  | x |  | Dept of Agric | Municipal Assembly |
|  | Organize Municipal level Farmers’ Day celebration | All the 10 operational areas | x | x | x | x |  | 90,000.00 |  | 10,000.00 |  | x |  | Dept of Agric | Municipal Assembly |
|  | Conduct pests and disease surveillance in crops |  | x | x | x | x |  |  |  | 10,000.00 |  | x |  | Dept of Agric | KEMA |
|  | Conduct disease control and surveillance especially for zoonotic and scheduled diseases. | All the 10 operational areas in the Municipal | x | x | x | x |  | 5,000.00 |  | 5,000.00 |  | x |  | Dept of Agric | Municipal Assembly |
| Objectives: i. Expand health infrastructure and CHPS coverage. ii. Improve maternal and child health outcomes iii. Reduce malaria and water-borne diseases. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Health Improvement Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Construction of 2No. CHPS compounds with 2-bedroom nurses’ quarters | Kunda, Kplesu | x | x | x | x |  | 1,500,000.00 |  |  |  | x |  | MHD | Central Admin. |
|  | Construction of 1No. Mortuary | Dambai Polyclinic | x | x | x | x | 2,000,000.00 |  |  |  |  | x |  | MHD | Central Admin. |
|  | Construction of 2No. Maternity ward | Adonkwanta, Tokuroano | x | x | x | x |  | 800,000.00 |  |  |  | x |  | MHD | Central Admin. |
|  | Renovation of 2No. CHPS Compound | Adumadum, Kpelema | x | x | x | x |  | 300,000.00 |  |  |  | x |  | MHD | Central Admin. |
|  | Construction of a maternal and child health unit | Dambai Polyclinic | x | x | x | x | 1,000,000.00 |  |  |  |  | x |  | MHD | Central Admin. |
|  | Construction of 1No. Laboratory | Adonkwanta H/C | x | x | x | x |  | 150,000.00 |  |  |  | x |  | MHD | Central Admin. |
|  | Embark on quarterly malnutrition campaign | Municipal wide | x | x | x | x |  |  |  |  | 10,000.00 |  | x | MHD | Central Admin. |
|  | Procure 3no. jungle motorbikes to support CHPS implementation | Dambai | x | x | x | x | 90,000.00 |  |  |  |  | x |  | MHD | Central Admin. |
|  | Apply 0.05% of DACF to support the Expanded Programme of Immunization (EPI) | Municipal-wide | x | x | x | x |  | 100,000.00 |  |  |  |  | x | MHD | Central Admin. |
|  | Apply 0.05% of DACF to support the malaria Elimination programme and control of other diseases | Municipal-wide | x | x | x | x |  | 100,000.00 |  |  |  |  | x | MHD | Central Admin. |
|  | Procure equipment for health service delivery | Municipal-wide | x | x | x | x | 100,000.00 | 30,000.00 | 100,000.00 |  |  |  | x | MHD | Central Admin. |
|  | Apply 0.05% of DACF to support HIV/AIDS programmes | Municipal-wide | x | x | x | x |  | 100,000.00 |  |  |  |  | x | MHD | Central Admin. |
|  | Embark on Disease surveillance activities | Municipal-wide | x | x | x | x |  |  |  |  | 30,000.00 |  | x | MHD | Central Admin. |
|  | Re-Roofing of 1No. OPD Section at Health Centre | Dambai Health Centre | x | x | x | x |  | 160,000.00 |  |  |  |  | x | MHD | Central Admin. |
|  | Support the Typhoid Fever Control Programme | Municipal Wide | x | x | x | x |  | 100,000.00 |  |  |  |  | x | MHD | Central Admin. |
|  | Support Integrated Island Outreach Services | Municipal Wide | x | x | x | x |  |  |  |  | 100,000.00 |  | x | MHD | Central Admin. |
|  | Support Community Score Cards for the Community Health Committee by CSO quarterly | Municipal Wide | x | x | x | x |  |  |  |  | 20,000.00 |  | x | MHD | Central Admin. |
|  | Support Infant and young child feeding | Municipal Wide | x | x | x | x |  |  |  |  | 20,000.00 |  | x | MHD | Central Admin. |
|  | Renovation of Nurses Quarters | Adumadum | x | x | x | x |  | 350,000.00 |  |  |  |  | x | MHD | Central Admin. |
|  | Construction and furnishing of 2No. CHPS Compounds with extension of Electricity and Mechanized Water Systems | Monkrate, Nanso | x | x | x | x |  | 2,000,000.00 |  |  |  |  | x | MHD | Central Admin. |
|  | Partially complete the CODA Health facility | Dambai Health Centre | x | x | x | x |  | 680,000.00 |  |  |  |  | x | MHD | Central Admin. |
| Objectives: i. Increase access to safe and potable water, especially in rural communities. ii. Reduce open defecation and improve household sanitation. iii. Improve waste management and drainage systems in urban centres |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Water and Sanitation Improvement Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Drill 10No.boreholes fitted with handpumps |  | x | x | x | x |  | 1,000,000.00 |  |  |  | x |  | MWD | Central Admin. |
|  | Drill and mechanize 10No. boreholes |  | x | x | x | x |  | 1,000,000.00 |  |  |  | x |  | MWD | Central Admin. |
|  | Maintenance of 70No. Broken down boreholes |  | x | x | x | x |  | 70,000.00 |  |  |  |  | x | MWD | Central Admin. |
|  | Scale up CLTS in 15 communities |  | x | x | x | x |  | 300,000.00 |  | 150,000.00 |  |  | x | EHSU | Central Admin. |
|  | Embark on health screening of 1500 food vendors |  | x | x | x | x |  |  |  | 10,000.00 |  |  | x | EHSU | Central Admin. |
|  | Spread, shape and fumigate the final disposal site |  | x | x | x | x |  | 200,000.00 |  |  |  |  | x | EHSU | Central Admin. |
|  | Embark on monthly disinfestation and fumigation |  | x | x | x | x |  | 150,000.00 |  |  |  |  | x | EHSU | Central Admin. |
|  | Organize weekly health education in 60 schools, 80 communities and 5 market centres |  | x | x | x | x |  | 5,000.00 |  | 5,000.00 |  |  | x | EHSU | Central Admin. |
|  | Conduct daily meat inspection |  | x | x | x | x |  |  |  | 4,000.00 |  |  | x | EHSU | Central Admin. |
|  | Conduct monthly house-to-house and institutional inspection |  | x | x | x | x |  | 5,000.00 |  |  |  |  | x | EHSU | Central Admin. |
|  | Embark on quarterly arrest of stray animals |  | x | x | x | x |  |  |  | 2,000.00 |  |  | x | EHSU | Central Admin. |
|  | Organize Environmental Health Promotion Activities and Monthly Clean-Up Exercises | Municipal-wide | x | x | x | x |  | 10,000.00 |  | 20,000.00 |  |  | x | EHSU | Central Admin. |
|  | Procure 5No. 12m2 skip containers | Municipal-wide | x | x | x | x |  | 200,000.00 |  |  |  | x |  | EHSU | Central Admin. |
|  | Procure Sanitary Tools | Municipal-wide | x | x | x | x |  | 20,000.00 |  | 15,000.00 |  | x |  | EHSU | Central Admin. |
|  | Enforcement of Environmental Sanitation Bye-laws and Regulations | Municipal-wide | x | x | x | x |  | 5,000.00 |  |  |  |  | x | EHSU | Central Admin. |
|  | Construct 1No. Slaughter Slab | Katanga | x | x |  |  |  | 6,000.00 |  |  |  | x |  | EHSU | Central Admin. |
|  | Dislodgement of 3No. toilets (Public & Institutional) | Municipal-wide | x |  | x |  |  | 60,000.00 |  |  |  |  | x | EHSU | Central Admin. |
|  | Construction of Household Toilets | Dambai Old Town & Dambai Junction | x | x | x | x | 800,000.00 |  |  |  |  |  | x | EHSU | Central Admin. |
|  | Evacuation of 20No. Solid waste heaps | Municipal wide | x | x | x | x |  | 120,000.00 |  |  |  |  | x | EHSU | Central Admin. |
|  | Sensitization of Food Vendors on Food Safety | Municipal wide | x | x | x | x |  |  |  | 3,000.00 |  |  | x | EHSU | Central Admin. |
|  | Procure 2No. Motorbikes for monitoring and supervision | Dambai | x | x |  |  |  | 20,000.00 |  | 20,000.00 |  | x |  | EHSU | Central Admin. |